# Automation Activities — Playwright Migration Progress

Sprint: CTP-SIT-PI-5.4   |   Task: CTPRELMGMT-3597   |   Project: CTP Release Management

# Part 1 — Pre-Migration: Existing Framework Cleanup (myExampleWithReqnroll)

| # | Activity | Status |
| --- | --- | --- |
| 1 | Issue 4 — Collapse duplicate step definitions into single method (stacked attributes) | ✅ Done |
| 2 | Issue 6 — Merge empty step files into parent files (4 files removed) | ✅ Done |
| 3 | Issue 10 — Fix Given/And assertion keywords to Then across all feature files | ✅ Done |
| 4 | Issue 2 — Fix wait step spelling (user wait till → user waits till) across 18 files (365 replacements) | ✅ Done |
| 5 | Issue 3 — Add Background blocks to CRMEnquiries and DataEnhancement feature files | ✅ Done |
| 6 | Issue 5 — Replace hard waits 1–10 secs with dynamic app progress indicator wait (256 replacements) | ✅ Done |
| 7 | Issue 1 — Consolidate PDF_Utility screenshot into AfterStep hook (2016 lines of boilerplate removed) | ✅ Done |
| 8 | Issue 13 — Remove unused ExtentReports from Hooks.cs and csproj | ✅ Done |
| 9 | Fix ExcelTestDataUtility — column indexing bug, Trim mismatch, duplicate header guard | ✅ Done |
| 10 | Fix CommonPageFunctions.cs — remove invalid using OpenQA.Selenium.BiDi.BrowsingContext | ✅ Done |
| 11 | Fix HereditamentsPageFunctions.cs — XPath {rowSize}-1 arithmetic bug (19 occurrences) | ✅ Done |
| 12 | Fix HereditamentsPageFunctions.cs — zero-results early exit to prevent 700s timeout | ✅ Done |
| 13 | Remove unreachable break after throw (3 occurrences in HereditamentsPageFunctions) | ✅ Done |
| 14 | Remove Reqnroll parallel execution config (parallelism handled by 10 users across 5 VMs) | ✅ Done |

# Part 2 — Migration: New Playwright + .NET 8 Framework (Automation_Playwright)

| # | Activity | Status |
| --- | --- | --- |
| 1 | Create new project Automation_Playwright — SDK-style .csproj targeting .NET 8 | ✅ Done |
| 2 | Add Playwright 1.49, Reqnroll 3.0.1, NUnit 4.2.2 NuGet packages | ✅ Done |
| 3 | Copy all 23 feature files unchanged — zero Gherkin changes required | ✅ Done |
| 4 | Create PlaywrightHelper.cs — per-scenario browser lifecycle (replaces static DriverHelper) | ✅ Done |
| 5 | Create async Hooks.cs — BeforeScenario / AfterScenario with screenshot on failure | ✅ Done |
| 6 | Create BasePage.cs — Playwright base class with IPage injection (no static driver) | ✅ Done |
| 7 | Create Config.cs, PropertiesReader.cs, ExcelTestDataUtility.cs — ported to .NET 8 | ✅ Done |
| 8 | Create pilot LoginPage.cs — first Playwright page object | ✅ Done |
| 9 | Create pilot LoginSteps.cs — first async step definitions | ✅ Done |
| 10 | Push to GitHub (Automation_Playwright repo) with .gitignore | ✅ Done |
| 11 | Fix CS8858 build error in PlaywrightHelper.cs (BrowserTypeLaunchOptions record syntax) | ✅ Done |
| 12 | Install Playwright browser binaries on HMRC VM (Chromium, Firefox, WebKit) | ✅ Done |
| 13 | Configure app.config with environment URLs and test data paths | 🔄 In Progress |
| 14 | Migrate page objects — feature by feature | ⏳ Pending |
| 15 | Migrate step definitions — feature by feature | ⏳ Pending |
| 16 | Upload completed framework to Azure DevOps pipeline | ⏳ Pending |

## Status Legend

| ✅ Done | Completed and verified |
| --- | --- |
| 🔄 In Progress | Currently being worked on |
| ⏳ Pending | Scheduled — not yet started |